Project Design Phase-II

Data Flow Diagram & User Stories

| Project Title | Script-Controlled ACL – Restrict Record Access Based on Field Value |
| --- | --- |
| Team ID | SWTID-2026-1695 |
| Project Name | Skill Wallet |

# Data Flow Diagram

The Data Flow Diagram represents how a user's request to access a Skill Wallet Request record flows through the ServiceNow ACL engine before the record is returned or blocked.

- User (Admin / Department User) initiates a Read, Create, Write, or Delete action on the Skill Wallet Request table

- ServiceNow Platform intercepts the action and triggers the matching operation-specific Script-Controlled ACL

- ACL Script checks: (a) does the user have the u_swt_admin role? (b) if not, does the record's Department field value match the user's own department?

- Decision: Access Granted → record is returned/created/updated/deleted; Access Denied → ServiceNow blocks the action and returns a security error

[ SCREENSHOT PLACEHOLDER: Data Flow Diagram – User → ServiceNow ACL Engine → Skill Wallet Request Table → Access Granted/Denied ]

# User Stories

| User Type | Epic | Story # | User Story / Task | Acceptance Criteria | Priority | Release |
| --- | --- | --- | --- | --- | --- | --- |
| System Admin | FR-1 | USN-1 | As a System Admin, I can create user records for different departments so that access control can be tested. | Users created in sys_user with correct Department value | High | Sprint-1 |
| System Admin | FR-1 | USN-2 | As a System Admin, I can create custom roles (u_swt_admin, u_swt_user) so that I can assign appropriate access levels. | Roles created and assignable to users | High | Sprint-1 |
| System Admin | FR-2 | USN-3 | As a System Admin, I can create the Skill Wallet Request table with required fields so that requests can be stored and access-restricted. | Table u_skill_wallet_request created with Employee, Department, Skill Name, Wallet Points, Status fields | High | Sprint-1 |
| Department User / Admin | FR-3 | USN-4 | As a user, I can only read Skill Wallet Request records that belong to my own department, unless I am an admin. | Read blocked for non-matching department; allowed for matching department or admin | High | Sprint-2 |
| Department User / Admin | FR-4 | USN-5 | As a user, I can only create a Skill Wallet Request record for my own department, unless I am an admin. | Create blocked for mismatched department; allowed for matching department or admin | High | Sprint-3 |
| Department User / Admin | FR-5 | USN-6 | As a user, I can only update Skill Wallet Request records belonging to my own department, unless I am an admin. | Write blocked for non-matching department; allowed for matching department or admin | High | Sprint-3 |
| Admin only | FR-6 | USN-7 | As an Admin, I am the only one who can delete a Skill Wallet Request record. | Delete blocked for all non-admin users regardless of department | Medium | Sprint-4 |
| Project Team | Milestone-7 | USN-8 | As the Project Team, I can validate and document the complete solution so the outcome demonstrates correct field-value-based access control. | All test cases pass; documentation completed | Medium | Sprint-4 |