Project Planning Phase

Planning Logic

| Project Title | Script-Controlled ACL – Restrict Record Access Based on Field Value |
| --- | --- |
| Team ID | SWTID-2026-1695 |
| Project Name | Skill Wallet |

# Agile Planning Concepts Applied to This Project

A Sprint is a fixed period in which the team works to complete a set of tasks. An Epic is a large task broken down into smaller Stories. A Story Point represents how much effort a story takes (Fibonacci scale: 1, 2, 3, 5, 8).

# Story Points Assigned

| Sprint | Epic (Milestone) | Story # | Story | Story Points |
| --- | --- | --- | --- | --- |
| Sprint-1 | Milestone-1: Creation of Users and Roles | USN-1 | Create user records for different departments | 1 |
| Sprint-1 | Milestone-1: Creation of Users and Roles | USN-2 | Create custom roles u_swt_admin and u_swt_user | 1 |
| Sprint-1 | Milestone-2: Tables Creation | USN-3 | Create Skill Wallet Request table with required fields | 1 |
| Sprint-2 | Milestone-3: ACL-READ | USN-4 | Configure Script-Controlled Read ACL based on Department field | 2 |
| Sprint-3 | Milestone-4: ACL-CREATE | USN-5 | Configure Script-Controlled Create ACL based on Department field | 8 |
| Sprint-3 | Milestone-5: ACL-WRITE | USN-6 | Configure Script-Controlled Write ACL based on Department field | 5 |
| Sprint-4 | Milestone-6: ACL-DELETE | USN-7 | Configure Script-Controlled Delete ACL restricted to admin role | 1 |
| Sprint-4 | Milestone-7: Conclusion | USN-8 | Validate and document the complete solution (Project Outcome) | 1 |

Total Story Point in Sprint-1 = 1 + 1 + 1 = 3

Total Story Point in Sprint-2 = 2

Total Story Point in Sprint-3 = 8 + 5 = 13

Total Story Point in Sprint-4 = 1 + 1 = 2

# Velocity Calculation

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 3 + 2 + 13 + 2 = 20

No. of Sprints = 4

Velocity = 20 / 4 = 5 (Story Points per Sprint)

Your team's velocity is 5 Story Points per Sprint.