Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Story Points)

| Project Title | Script-Controlled ACL – Restrict Record Access Based on Field Value |
| --- | --- |
| Team ID | SWTID-2026-1695 |
| Project Name | Skill Wallet |

# Product Backlog & Sprint Schedule

| Sprint | Epic (Milestone) | Story # | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Milestone-1: Creation of Users and Roles | USN-1 | Create user records for different departments | 1 | High |
| Sprint-1 | Milestone-1: Creation of Users and Roles | USN-2 | Create custom roles u_swt_admin and u_swt_user | 1 | High |
| Sprint-1 | Milestone-2: Tables Creation | USN-3 | Create Skill Wallet Request table with required fields | 1 | High |
| Sprint-2 | Milestone-3: ACL-READ | USN-4 | Configure Script-Controlled Read ACL based on Department field | 2 | High |
| Sprint-3 | Milestone-4: ACL-CREATE | USN-5 | Configure Script-Controlled Create ACL based on Department field | 8 | High |
| Sprint-3 | Milestone-5: ACL-WRITE | USN-6 | Configure Script-Controlled Write ACL based on Department field | 5 | High |
| Sprint-4 | Milestone-6: ACL-DELETE | USN-7 | Configure Script-Controlled Delete ACL restricted to admin role | 1 | Medium |
| Sprint-4 | Milestone-7: Conclusion | USN-8 | Validate and document the complete solution (Project Outcome) | 1 | Medium |

# Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 3 | 3 Days | [Enter Date] | [Enter Date] | 3 | [Enter Date] |
| Sprint-2 | 2 | 2 Days | [Enter Date] | [Enter Date] | 2 | [Enter Date] |
| Sprint-3 | 13 | 4 Days | [Enter Date] | [Enter Date] | 13 | [Enter Date] |
| Sprint-4 | 2 | 1 Day | [Enter Date] | [Enter Date] | 2 | [Enter Date] |

Velocity = Total Story Points Completed / Number of Sprints = 20 / 4 = 5 Story Points per Sprint

# Burndown Chart

The burndown chart tracks remaining story points against time across the four sprints, showing steady completion from 20 remaining story points at the start of Sprint-1 down to 0 at the end of Sprint-4.

[ SCREENSHOT PLACEHOLDER: Burndown Chart – Story Points Remaining vs. Sprint (Sprint-1 to Sprint-4) ]